 **City of Hoopeston**

301 W Main St

Hoopeston, IL 60942

217-283-5833

**Notes:**

* Attending - Mayor, Chad, Robin, Bill G, Alex, Joel S
* Access system now stalled at Cemetery office - also being tested as time clock. System to be installed at Park office in the coming weeks. Cost around $800 for each.
* Committee approved City Hall access system with already budgeted and approved $11k. Will present quote to council for final approval.
* Bullet proof glass - acknowledged the office employees want glass installed. Moving forward with this by getting additional quotes/proposals. Will request to fund this on the upcoming budget (estimating $16k). Decided to do access system before glass because the time it'll take to implement glass- pushing it to next fiscals year's budget anyway.

**Actions:**

Dawn - Add City Hall access system approval to 1/21 agenda.

Alex - Present Joel S quote to council for approval 1/21.

Mayor - Work with Tom B to get additional glass quotes/proposals.

Joel S - Send Alex digital version of quote and map.

Joel S/Mayor/Carl - Approve police dept access system layout with chief.

**Alex Houmes**

**Ward III Alderman | City of Hoopeston**